Canada/U.S. Transboundary Aquatic Electric Transmission Line Impact Assessment

Abstract

The Champlain Hudson Power Express (CHPE) transmission line proposes to bring renewable power from Canada to New York City via a primarily underwater route. The project highlights international and U.S. coordination and interagency consultation, parallel federal and state compliance processes, and complex impact assessment. The project initiated federal and state permitting processes with the U.S. Department of Energy (DOE) for the border crossing, and the New York State Public Service Commission (NYSPSC) for a major transmission facility siting. The Final Environmental Impact Statement (EIS) was issued and permitting processes are nearly complete. Challenges included translating the interdependency of federal and state permitting to the EIS process; determining appropriate geographic and technical scopes based on DOE’s limited regulatory authority; and addressing relevant issues such as endangered species, climate change, and mitigation within federal and state regulatory frameworks.

Introduction

The purpose of this paper is to provide an overview of the impact assessment of the CHPE Project, which is interjurisdictional as it crosses international and local boundaries requiring the approval of multiple federal and state agencies with differing geographic and subject matter jurisdictions, goals, and mandates.

Project Background

The CHPE Project is a 541-kilometer (336-mile), 1,000 megawatt, high-voltage direct current (HVDC) transmission line that would provide supplemental power capacity, primarily hydroelectric and wind energy, from the Canada/U.S. border to the New York City metropolitan area. In 2010, Champlain Hudson Power Express Incorporated (the Applicant), an entity created by Transmission Developers, Inc., applied to the DOE for a Presidential permit to authorize construction, operation, maintenance, and connection of the U.S. portion of an electric transmission line that would cross the international border. The transmission line would begin at the border in New York; traverse 162 kilometers (101 miles) through Lake Champlain; cross overland to the Hudson River via railroad and roadway rights-of-way (ROWs) for 203 kilometers (126 miles); traverse the Hudson, Harlem, and East rivers for 171 kilometers (106 miles) to Astoria, Queens, in New York City to a new HVDC converter station; and finally cross overland in Queens for 5 kilometers (3 miles) to a substation interconnection (Figure 1). The transmission line would be buried underwater or underground along its entire route. DOE determined the issuance of a Presidential permit would constitute a major federal action and an EIS was the appropriate level of environmental review under the U.S. National Environmental Policy Act of 1969 (NEPA).

Canadian Component

The source of electric power supplied to the CHPE Project is expected to be from a generating station interconnected to the Hydro-Québec TransÉnergie electric transmission system. The electricity would be transmitted through a new HVDC converter station at Hydro-Québec TransÉnergie’s 765/315-kilovolt Hertel Substation, south of Montréal in La Prairie, Québec, and carried by a new, approximately 58-kilometer (36-mile) transmission line to the CHPE Project at the Canada/U.S. border (collectively referred to as the Hertel-New York Interconnection project). Hydro-Québec Production filed an interconnection request to Hydro-Québec TransÉnergie for the construction and operation of these facilities in Canada with the Canadian National Energy Board and the Québec Régie de l'énergie.

Although development of the CHPE Project would require the associated construction of a new HVDC converter station and transmission line in Québec, NEPA does not require analysis of environmental impacts that occur within another sovereign nation that result from actions approved by that sovereign nation. This approach is consistent with Executive Order 12114, Environmental Effects Abroad of Major Federal Actions (January 4, 1979), which requires federal agencies to prepare analyses of potentially significant impacts from federal actions in certain defined circumstances and exempts agencies from preparing analyses in others. Section 2-3[b] of the Executive Order does not require federal agencies to evaluate impacts outside of the United States when a foreign nation is participating with the United States or is otherwise involved in the action. In the case of the Hertel-New York Interconnection project, the Québec Provincial Government and Canadian Government, through the National Energy Board, are responsible for conducting an environmental review for impacts in Canada, as applicable, as part of their authorization processes associated with the construction of facilities in Canada. The Hertel-New York Interconnection would be commissioned after environmental review and permitting are complete and prior to the completion of the CHPE Project (Eto 2016).

U.S. Federal/New York State Permitting and Review

The CHPE Project was required to go through simultaneous interjurisdictional federal and state permitting and review processes for agencies with different jurisdictional responsibilities. The federal and state permitting processes for the CHPE Project began in 2010 when the Applicant submitted a Presidential permit application to the DOE for the international border crossing, and a siting application under Article VII of the New York State Public Service Law to the NYSPSC for construction of a major utility transmission facility. The Presidential permit from DOE would authorize the CHPE Project to cross the border from the United States to Canada, while the Article VII Certificate of Environmental Compatibility and Public Need from NYSPSC would authorize the siting and construction of the CHPE Project in New York State.

A Presidential permit requires a finding that the proposed project is in the public interest for which DOE must assess the project’s environmental impacts and impacts on electric reliability. The CHPE Project EIS (DOE 2014) assessed the environmental impacts of permitting the construction, operation, maintenance, and connection of the CHPE Project at the Canada/U.S. border. Although DOE only had jurisdiction over the CHPE Project’s crossing of the international border, the EIS addressed potential impacts of the whole project. New York State has primary authority over the siting of transmission lines within the state, and through its Article VII review process, the state helped refine the CHPE Project route and imposed other project conditions and measures to reduce impacts that were ultimately analyzed in the federal EIS.

Public scoping meetings for the EIS were held in 2010. In 2011, the federal NEPA process was put on hold while the New York State Article VII environmental review and permitting process continued. During the state Article VII process, meetings and negotiations among stakeholders, which ranged from state agencies to non-governmental organizations, occurred to provide information and address concerns. The state process culminated in a “Joint Proposal” from the 30 active stakeholders (or settlement parties) that was issued in 2012. This Joint Proposal, which included routing changes made to addresses stakeholder concerns, informed and became the basis for the Proposed Action analyzed in DOE’s EIS addressing the environmental impacts of the CHPE Project. The state Article VII Certificate was issued in early 2013, while the federal Final EIS, Record of Decision (ROD), and the Presidential permit were issued in mid to late 2014. The project is currently going through final review and permitting. Construction is expected to begin later in 2017 and operation in 2020 (Powers 2016).

The federal/state interdependence of the CHPE Project is further illustrated by the six federal and state agencies that participated in the preparation of the EIS as cooperating agencies. The cooperating agencies were the U.S. Environmental Protection Agency, U.S. Army Corps of Engineers, U.S. Fish and Wildlife Service (USFWS), U.S. Coast Guard, New York State Department of Public Service (NYSDPS), and New York State Department of Environmental Conservation. In addition to these cooperating agencies, the Applicant was required to consult with or obtain permits and approvals from five federal agencies and seven state agencies.

Lessons Learned: Issues, Challenges, and Solutions

Several issues arose during preparation of the CHPE Project EIS that illustrate the complexity of completing an impact assessment for a project requiring Canadian and U.S. coordination, and federal and state interagency consultation within the United States. Some aspects of the impact assessment that were affected by the involvement of multiple jurisdictions included the following:

- Development of alternatives within project scope

- Agency consultation for threatened and endangered species analysis

- Climate change.

Alternatives Analysis.  The action that DOE analyzed in the EIS was the issuance of a Presidential permit that would authorize the CHPE Project’s crossing of the Canada/U.S. border. Analysis of the impacts of constructing and operating the transmission line was required to facilitate the decisionmaking process for the Presidential permit. This non-typical action presented challenges in identifying and analyzing project alternatives, and determining which alternatives, if any, were reasonable enough to be carried forth for full analysis in the EIS and which alternatives were considered out of scope.

Project Alternatives.  Early in the EIS process, a range of reasonable alternatives for the CHPE Project were analyzed. Ultimately, these alternatives were dismissed, and only the Proposed Action and the No Action Alternative were carried forward for detailed impact analysis in the EIS. DOE determined that given the issuance of the NYSPSC Article VII Certificate, other alternatives were no longer feasible because DOE did not have jurisdiction over siting of the project, which was determined through the state process. The ROD determined it was acceptable to issue a Presidential permit for the international border crossing of the CHPE Project based on the transmission line route as presented in the EIS.

Out of Scope Alternatives.  Some stakeholders requested analysis of other alternatives that were determined to be outside the scope of the CHPE Project. Some of these alternatives included the following:

- Restarting mothballed coal-powered power plants in New York State.

- Development of alternative energy production, including additional wind farms and solar panels.

- Addressing impacts in Canada, including those from construction of the Romaine hydroelectric complex in Québec and Hertel-New York Interconnection transmission line.

DOE determined that the federal action evaluated in the EIS was not the construction of electric power generation facilities. As such, continued operation or development of other power sources or transmission lines were not the subject of the application for a Presidential permit and, therefore, were outside of the scope of the CHPE Project EIS. Additionally, based on Executive Order 12114, impacts in Canada were also determined to be outside the scope of the CHPE Project EIS. Although a possible source of power for the CHPE Project could be Hydro-Québec’s Romaine hydroelectric complex currently partly operational on the Romaine River north of Havre-Saint-Pierre on the north shore of the St. Lawrence in Québec, Hydro-Québec has a number of existing hydroelectric facilities in northern Québec with sufficient capacity to supply electric power to the CHPE Project. As of January 2016, Hydro-Québec had 63 hydroelectric facilities with more than 36,000 megawatts of installed capacity (Hydro-Québec 2016). The development of the Romaine hydroelectric complex is independent of and not connected to the CHPE Project, and would not be affected by the federal action of issuing a Presidential permit for the CHPE Project. The CHPE Project would be constructed regardless of the Romaine hydroelectric complex as there is sufficient capacity elsewhere in Hydro-Québec’s system.

Agency Consultation.  Initial agency consultation efforts for the project were delayed by hesitant federal agencies not involved in the state Article VII process that produced the Joint Proposal. These agencies repeatedly requested additional data in part because of the nature of this precedent-setting project that traversed longitudinally through major water bodies. In addition, because federal agencies did not participate in the state Article VII process, they were also not involved in development of mitigation measures and establishment of exclusion zones for the CHPE Project, and consultation with these agencies did not get substantially underway until impact assessment had begun for the Draft EIS.

Threatened and Endangered Species Consultation.  Several listed and candidate species in the project area included the shortnose sturgeon (Acipenser brevirostrum), Atlantic sturgeon (Acipenser oxyrinchus oxyrinchus), Karner blue butterfly (Lycaeides melissa samuelis), Indiana bat (Myotis sodalis), and Northern long-eared bat (Myotis septentrionalis). The primary potential environmental issues that federal agencies, such as the National Marine Fisheries Service (NMFS) and USFWS, were concerned with were impacts on these species and their habitat from construction through aquatic and terrestrial habitats, aquatic transmission line installation using water jetting techniques, use of concrete mats where the transmission line could not be buried in sediments, and magnetic fields and increased temperatures emitted during transmission line operation.

Aquatic Species.  Due to the CHPE Project’s primarily aquatic route, NMFS requested additional information so they could fully assess impacts. Through a series of subsequent meetings and contacts, NMFS was able to get clarification on the project scope and their information requests became better defined. The Applicant’s consultants provided the requested more detailed noise, sediment disturbance, and magnetic field data that DOE and HDR were able to analyze and incorporate into the Biological Assessment (BA) for the project. Evaluation of the potential impacts from water jetting and installation of concrete mats demonstrated that increases in turbidity would be short-term during construction and pre-existing conditions would likely be re-established over time. To further minimize impacts on aquatic species, NMFS requested modifications to construction windows developed during the state Article VII process, which limit the time periods when the Applicant can conduct aquatic transmission line installation activities. The Applicant also proposed mitigation measures to minimize turbidity and would conduct pre- and post-installation surveys to verify a return to original conditions. Literature research and independent analyses demonstrated that impacts from magnetic fields would be minimal.

Terrestrial Species.  USFWS was most concerned with the loss of potential fringe habitat for the Karner blue butterfly and Indiana bat. The agency originally requested a “likely to adversely affect” (LTAA) finding under the Endangered Species Act (ESA) due to proposed vegetation maintenance (i.e., mowing) in the transmission line ROW in areas where the butterfly occurs. However, no existing wild blue lupine habitat, which the Karner blue butterfly uses for nectar, would be impacted because the Applicant proposed to install the transmission line using horizontal directional drilling under all existing lupine habitat. Additionally, vegetation maintenance could actually stimulate growth of lupine in other areas. Collaborative review of the data resulted in agreement that this avoidance and beneficial impact would be contrary to an LTAA finding and a “may affect, but not likely to adversely affect” finding was more appropriate. The analysis of impacts on the Indiana bat determined that while loss of bat roosting trees could occur, impacts would only occur in fringe habitat along already established road and railroad ROWs. The Applicant agreed to avoid cutting large roosting trees where possible.

As the non-federal representative, HDR prepared the BA that assessed the effects of construction, operation, and maintenance of the CHPE Project on aquatic and terrestrial species, addressed all agency concerns, identified measures to avoid impacts, and documented that all potential impacts would be insignificant. The consultation processes culminated in the BA within the 135-day window as specified in the ESA, an Essential Fish Habitat Assessment that documented the impacts on fish, and letters from both NMFS and USFWS concurring with DOE’s determination that construction and operation of the transmission line may affect, but was not likely to adversely affect these endangered species, fulfilling ESA Section 7 requirements for the CHPE Project.

Climate Change.  The Applicant expects most of the electricity transported through the CHPE Project would be from renewable resources, primarily hydropower. The CHPE Project is expected to introduce 7.65 terawatt hours per year of low-carbon renewable energy into New York’s power markets (CHPEI 2012). Studies showed that in addition to electricity being delivered by the CHPE Project to the New York City metropolitan area electrical market, it is anticipated that this electricity would be of lower cost. Therefore, the Applicant has stated that the CHPE Project power would be purchased first and displace natural gas and oil-fueled sources of electricity supplying the region. This would result in the potential to reduce regional greenhouse gas emissions. Using the initial year of operation, NYSDPS predicted that the CHPE Project would reduce annual emissions of carbon dioxide by approximately 1.5 million tons, sulfur dioxide by 751 tons, and nitrogen oxides by 641 tons (NYSDPS 2012).

Conclusion

The experience and lessons learned from the CHPE Project EIS can be applied to impact assessments for transmission lines, and other long-distance linear infrastructure projects that include multiple jurisdictions with varied statutory requirements. A common theme among the lessons learned from this project is to engage all parties (agencies, general public, and other stakeholders) early and often. Early coordination should include alignment of all federal, state, and local processes to allow these processes to proceed in conjunction or consecutively to reduce the total required completion time. During the scoping process, it is important to identify all agencies that have jurisdiction over resources in the project area, offer them a role in the project such as cooperating agency status if appropriate, and understand and clearly identify agency responsibilities for federal requirements when there are multiple permitting agencies. External approving/consulting agencies, including those that are not cooperating agencies, should also be engaged early to include them in the process and to provide a sense of ownership. The framework and format for the impact assessment should be clearly identified early with all reviewing parties involved in its establishment. Alternatives should be fully considered and well thought out early in the project planning stages to provide justification for framing the impact analysis.

References

Champlain Hudson Power Express, Inc. (CHPEI).  2012.  Champlain Hudson Power Express Project Joint Proposal Exhibit 27: Projected Energy Market, Capacity Market and Emissions Impact Analysis of the Champlain Hudson Power Express Transmission Project for New York.

Eto, Joseph H.  2016.  Building Electric Transmission Lines: A Review of Recent Transmission Projects.  LBNL-1006330.  Energy Analysis and Environmental Impacts Division, Lawrence Berkeley National Laboratory.  September 2016.  Available online: <https://emp.lbl.gov/sites/all/files/lbnl-1006330.pdf>.

Hydro-Québec.  2016.  “Hydroelectric Generating Stations (as at January 1st, 2016).”  Available online: <http://www.hydroquebec.com/generation/centrale-hydroelectrique.html>.  Accessed 4 December 2016.

New York State Department of Public Service (NYSDPS).  2012.  Rebuttal Testimony of NYSDPS Staff Members Leka Gjonaj and David Wheat, Regarding the CHPE Project.  Submitted on Behalf of NYSDPS to NYSPSC.  Case 10-T-0139.  28 June 2012.

Powers, Mary B.  2016.  “US Approves $2 Billion of Canada Cross-Border Transmission.”  Engineering News Record.  Available online: <http://www.enr.com/articles/41091-us-approves-2-billion-of-canada-cross-border-transmission>.  13 December 2016.

U.S. Department of Energy (DOE).  2014.  Final Champlain Hudson Power Express Transmission Line Project Environmental Impact Statement.  DOE/EIS-0447.  August 2014.

# Text boxes

Figure 1. CHPE Transmission Line Project Route