EIA as a Conflict Mitigation Tool for Wind Farm Projects in Japan

- Keita Azechi, Shigeo Nishikizawa and Sachihiko Harashina

- Tokyo Institute of Technology

Abstract

By the Fukushima Dai-ichi Nuclear Accident 2011, the momentum to shift to renewable energy was gained. Wind energy should be one of important options of Japanese renewable energies same as other countries. This research aims to clarify how EIA could help/could not help conflict mitigation of wind farm projects in Japan. For this, we focus on public participation at EIA stage, and analyze its function in light of the project difficulty determined by the site characteristics. Through eight case studies, the results show that the projects with high level of public participation at an EIA stage are more likely to be successful. On the other hands, the projects with high level of project difficulty are much likely to be unsuccessful regardless of the levels of public participation; therefore it indicates the limitation of practice to ease conflicts at an EIA stage. The specific barriers found against developments include “land-use regulation by Natural Parks Act” and “the disclosed 10km grid habitat for Golden Eagle.”

- 1. Introduction

In Japan, the momentum to shift to renewable energy was enhanced by the Fukushima Di-ichi Nuclear Accident on March 11, 2011. As it is in other countries, wind energy should be one of important renewable energy options in Japan, because of its cost-effectiveness and highest potential1). However, environmental conflicts arose by concerns of local residents and environmental groups pose a significant barrier to develop wind farm2). In response, there has been increasing discussion about measures to address the concerns and ease the conflicts.

EIA could be a tool for conflict mitigation by providing public the information of the project and exchanging opinions among the stakeholders to address the concerns. However, in Japan, EIA was not legally required for wind farm projects under the EIA Act until the recent amendment on 2011. Therefore, most of the EIAs (at least more than 120 cases3)) were conducted by the NEDO (New Energy and Industrial Technology Development Organization) guideline4) and only 11 cases by EIA ordinance of local government. In the cases had been conducted by the guideline, huge variations of EIA implementation and procedure have been pointed out (e.g. public participation was not conducted in approximately 1/4 of all cases).

Toward the enforcement of the amended EIA Act, it is necessary to clarify how EIA could/couldn’t help conflict mitigation. Therefore, this research focuses both “the function” and “the limitation” of EIA in terms of easing the conflicts but also “the limitation” at EIA stage.

Fig. 2: Hypothesis model

Fig. 1: Hypothesis diagram

- 2. Framework

- 2.1. The function and limit of EIA in terms of conflict mitigation

Fig. 1 shows our hypothesis on the mechanism how EIA impacts project outcome in terms of conflict mitigation.

The first variable is “Participation”. Participation is defined as the level of public participation and it consists of four elements6) 7) 8) 9), (1) Notification (2) Informing (3) Dialog (4) Modification. Modification is in particular important as wind farm project is relatively easy to modify the layout of turbines, the route of access truck and so on. And (1)-(3) focus on process until modification is reached.

Table 1: Case studies

| Prefecture | EIA started at | Project name | Total Capacity (MW) | Number of turbine | Condition |
| --- | --- | --- | --- | --- | --- |
| Hyogo | DEC/2004 | Hyogo | 30 | 12 | Aborted |
|  | FEB/2005 | Minami-awaji | 37.5 | 15 | Operating |
|  | FEB/2006 | Awaji-hokubu | 24 | 12 | Constructing |
| Nagano | DEC/2006 | Minenohara | 26.72 | 16 | Aborted |
| Gifu | APR/2005 | Kamiyahagi | 9.2 | 13 | Operating |
|  | APR/2005 | Nigorigo | 20 | 10 | Aborted |
| Mie | NOV/2005 | Kasatori | 40 | 20 | Operating |
|  | NOV/2008 | Aoyama | 92 | 46 | Planning Consent |

*Total capacity and number of turbine are described as number written in the scoping document.

Table 2: Definition of the parameters for calculation of Project difficulty

| Lv. | (1) Natural Parks Act (Ordinance) | (2) Nature Conservation Act (Ordinance) | (3) Wildlife Protection and Hunting Act | (4) Forest Act (Protection Forest) | (5) The disclosed 10km grid habitat for Golden Eagle & Mountain Hawk | (6) Area of land change | (7) Proximity to turbine |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2 | Special zone | Special zone | Special protection Area | National Protection Forest OR over 6 turbines applicable | Applicable to grid habitat for Golden Eagle | Above 20ha | Under 500m |
| 1 | Ordinal zone | Ordinal zone | Wildlife Protection Area | 1-5 turbines applicable | Applicable to grid habitat for Mountain Hawk Eagle | Above 10ha AND Under 20ha | Above 500m AND Under 1000m |
| 0 | not applicable | not applicable | not applicable | not applicable | not applicable | Under 10ha | Above 1000m |

Secondly, we defined “degree of project difficulty” (hereinafter referred to as “Project difficulty”) as a variable which determines “the limitation of EIA.” Project difficulty is defined as the level of the site specific difficulty determined by the site characteristics (e.g. regulation of land use).

Thirdly, “Outcome” is defined as the level of project success determined by whether conflicts arose or not and whether the conflict mitigation is successful or not.

Using the three variables, we assume following conditional equation as “the function” of EIA.

Participation (High) → Outcome (High)

Participation (Low) → Outcome (Low)

On the other hands, “the limitation” is assumed following conditional equation.

IF project difficulty > a certain level

Participation (Any) → Outcome (Low)

Beyond a certain level of project difficulty, a project becomes unsuccessful regardless of the level of Participation. This relationship is expressed in Fig. 2 as area (b). And remaining area (a) whose Project difficulty is lower than area (b) is subject to the hypothesis “the function.” This hypothesis model (Fig. 2) is used for multi-case studies verification.

- 2.2. The method of verification and analysis

Hypothesis of the function and the limitation could be verified by confirming whether the result of different case studies could be explained by the hypothesis model (Fig. 2). For this, firstly, we calculate Project difficulty, Participation and Outcome for each case study. Secondly, we plot all cases to same plane as Fig. 2 and verify the hypothesis by comparing between the plot distribution and the hypothesis model. In addition, we will discuss the specific factors which determine the limitation by comparing the cases at area (a) and area (b) in Fig. 2.

- 2.3. Case studies and data collection

For this study, 8 wind farm projects in Japan were analyzed (Table 1). These are all the cases whereby EIA ordinances of local governments had been applied, excluding 3 cases at Fukushima prefecture because of the nuclear accident. For data collection, semi-structured interviews were conducted with a variety of stakeholders, including: local government officers, developers, environmental groups and local residents, involved with each case study. In addition, the planning documents, particularly EIA documents were used to the analysis.

- 3. Calculation of Project difficulty

Table 2 shows the definition of 7 parameters and 3-level evaluation criteria for each of them used to calculate the Project difficulty. These were developed basically from literature reviews10)11) and interviews. The parameters can be divided into two categories: regulation of land use (1)-(4) and non regulatory factors (5)-(7).

Table 3: Score of Project difficulty

| Parameter | Hyogo | Minami-awaji | Awaji-hokubu | Minenohara | Kamiyahagi | Nigorigo | Kasatori | Aoyama |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| (1) Natural Parks | 0 | 0 | 0 | 1+ | 0 | 2 | 0 | 2 |
| (2) Nature Conservation | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| (3) Wildlife Protection | 0 | 0 | 1 | 1+ | 1 | 0+ | 0 | 0 |
| (4) Protection Forest | 1 | 0 | 0 | 0+ | 1 | 2 | 1 | 2 |
| (5) 10km gird habitat | 2 | 0 | 1 | 2 | 1 | 2 | 1 | 1 |
| Golden Eagle | ○ | × | × | ○ | × | ○ | × | × |
| Mountain Hawk Eagle | ○ | × | ○ | ○ | ○ | ○ | ○ | ○ |
| (6) Area of land change | 1 (12.5 ha) | 0 (9.7 ha) | 0 (4.55 ha) | 0 (4~6 ha) | 0 (4.06 ha) | 0 (9.33) | 2 (42 ha) | 2 (55.8 ha) |
| (7) Proximity to turbine | 2 (470 m) | 2 (230 m) | 2 (240 m) | 0 (1130 m) | 0 (1410 m) | 1 (960 m) | 0 (1020 m) | 2 (500m) |
| Project difficulty | 6 | 2 | 4 | 4+ | 3 | 7+ | 4 | 9 |

Table 4: Definition of the parameters for calculation of Participation

|  | Parameter | Lv.2 | Lv.1 |  | Lv.0 |  |
| --- | --- | --- | --- | --- | --- | --- |
| (1) Publicity | Timing | Widely publicized before scoping procedure | Publicized in a limited way before scoping procedure |  | Publicized at scoping procedure |  |
|  | Area | Wide range of stakeholders were included | Most of stakeholders were included, but some are not included |  | Only limited stakeholders were included |  |
| (2) Informing | Accessibility | Available on the internet | Not available on the internet, but accessible in many place (prefecture, city and local level). |  | Not available on the internet, and accessibility was very limited. |  |
|  | Learning | Extensive measures for stakeholder’s learning were taken including multiple wind farm visit | Reasonable measures were taken (between Lv.2 and Lv.0) |  | Poor measures were taken and there were complaints from stakeholders |  |
|  | Adequacy | [Noise] Assessment using maximum noise level of the turbine [Raptors] Survey longer than one and half year including two breeding seasons [Landscape/Visual] Assessment using seasonal short/middle/long distance views |  | Additional surveys were taken to meet the Lv.2 definition by administrative advices |  | Not meet the Lv.2 definition |
| (3) Dialog | Consult opportunity | Extensive opportunities were provided | Reasonable opportunities were provided |  | Opportunities were very limited |  |
|  | Sufficiency of reply | Multiple OR meaningful reply were observed | Single OR formal reply were observed |  | Comments were observed only on scoping document & draft EIS |  |
| (4) Modification | Plan Modification | Number/layout/capacity of turbine was modified OR no issues of concern | Operation control/route of access track was modified |  | No specific modification |  |
|  | Stakeholder’s satisfaction | Stakeholders were almost satisfied the modification OR no issues of concern | Stakeholders were partially satisfied the modification |  | Stakeholders were unsatisfied OR they did not recognized the modification at the time |  |

*“Adequacy” focuses on three measure issues, noise, Raptores and landscape/visual. Evaluation points were selected by the issues of each case study.

Table 5: Score of Participation

|  |  | Hyogo | Minami-awaji | Awaji-hokubu | Minenohara | Kamiyahagi | Nigorigo | Kasatori | Aoyama |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Main issues of concern |  | Golden Eagle/ Mountain Hawk (Bird-strike.etc) | [In operation] Noise, Infrasound, Shadow flicker | Noise, Infrasound, Hawk migration | Hydrology, Mudslide, Golden Eagle, Landscape/Visual | No issues of concerns | Hawk migration, Raptores, Landscape/Visual, Animal | Mountain Hawk [In operation] Noise, Hydrology | Mountain Hawk, Landscape/Visual, Noise, Wildlife nuisance |
| Cause of the issues |  | site location | layout of turbine (distance) | layout of turbine (distance) | site location |  | site location | layout of turbine, farm size/shape | site location, farm size/shape |
| Representative Stakeholders (Opposition) |  | local & National env groups | local residents, leisure home owners | local residents | local resident, env groups, tourism group | (local residents) | national env groups | local residents, local env groups | local residents, local env groups |
| (1) | Timing | 0 | 0 | 1 | 2 | 2 | 0 | 1 | 2 |
|  | Area | 0 | 0 | 1 | 2 | 2 | 1 | 1 | 1 |
| (2) | Accessibility | 0 | 0 | 0 | 2 | 1 | 1 | 2 | 2 |
|  | Learning | 1 | 0 | 0 | 2 | 2 | 0 | 1 | 1 |
|  | Adequacy | 1 | 0 | 1 | 1 | 0 | 0 | 1 | 1 |
| (3) | Consult | 2 | 0 | 2 | 2 | 2 | 0 | 1 | 1 |
|  | Reply | 0 | 0 | 0 | 2 | 2 | 1 | 1 | 1 |
| (4) | Modification | 2 | 1 | 2 | 0 | 2 | 0 | 2 | 2 |
|  | Satisfaction | 0 | 0 | 2 | 0 | 2 | 0 | 1 | 0 |
| Participation |  | 6 | 1 | 9 | 13 | 15 | 3 | 11 | 11 |

- 4. Calculation of Participation

Table 4 shows definition of 9 parameters and 3-level evaluation criteria for each of them developed by literature reviews6)7)9)12)13) and interviews.

The score of Participation is shown in table 5. In addition, Table 5 shows the main issues of concerns, cause of the issues and stakeholders. The degree of involvement from local government affects Participation (higher degree of involvement is more likely to be higher level of Participation).

Fig.3: Verification of the hypothesis model

Table 6: Definition of 4-level evaluation for Outcome

|  |  |  | Conflict after construction |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  | None | Arisen (Continued) |  |
|  |  |  |  | Small-scale | Large-scale |
| Conflict before construction | None |  | Lv.3 | Lv.2 | Lv.0 |
|  | Arisen | Resolved | Lv.2 | Lv.1 | Lv.0 |
|  |  | Continued | Lv.1 | Lv.1 | Lv.0 |
|  |  | Aborted | Lv.0 |  |  |

Table 7: Score of Outcome

|  | Hyogo | Minami- awaji | Awaji- hokubu | Mine- nohara | Kami- yahagi | Nigo- rigo | Kasatori | Aoyama |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| before construct | aborted | none | arose (resolv.) | aborted | none | aborted | none | arose (cont.) |
| after construct |  | arose (large) | NA |  | None |  | arose (small) | NA |
| Outcome | 0 | 0 | 2 | 0 | 3 | 0 | 2 | 1 |

- 5. Calculation of Outcome

Table 6 shows definition of 4-level evaluation for Outcome calculation. The evaluation was made before and after construction, to consider the difference between the conflicts arisen by the concerns before construction and the conflicts by the actual impact after construction.

The score of Outcome is shown in table.7. Only 1 out of 8 cases was evaluated as Lv.3, on the other hands, half of cases were evaluated as Lv.0.

6. Verification of the hypothesis

The results of all 8 cases plotted as shown in Fig. 3.

Firstly, we focus on an area which Project difficulty is more than 4+. There are 4 cases at the area, Minenohara [4+], Hyogo [6], Nigorigo [7] and Aoyama [9]. As shown in the following expression, all Outcome of these 4 cases were low (Lv.0 or Lv.1), regardless of Participation.

Project difficulty > 4+

Participation (3, 6, 11, 13) → Outcome (Lv.0 or 1)

This distribution could be explained by the hypothesis of the limitation (area (b) in Fig. 2).

Secondly, we focus on remaining area whose Project difficulty is less than 4. There are 4 cases, Kamiyahagi [3], Kasatori [4], Awaji-hokubu [4] and Minami-awaji [2]. The relationships between Participation and Outcome were summarized as the following expressions.

Participation (15) → Outcome (Lv.3)

Participation (9, 11) → Outcome (Lv.2)

Participation (1) → Outcome (Lv.0)

Higher level of Participation became higher level of Outcome, therefore these could be explained by the hypothesis of the function (area (a) in Fig. 2).

Table 8: No. cases with particular issues at area (b) / (a)

| Representative issues of concerns | # of cases at area (b) | # of cases at area (a) |
| --- | --- | --- |
| Landscape/Visual | 3 /4cases | 0 /4cases |
| Hawk migration | 1 | 1 |
| Hydrology | 2 | 1 |
| Golden Eagle | 2 | 0 |
| Mountain Hawk Eagle | 2 | 1 |
| Noise/Infrasound | 1 | 3 |

As the discussion above, we confirm the plot distribution of all 8 cases is explicable by the hypothesis model (Fig. 2). Thus it shows the projects with high level Participation at the EIA stage are more likely to be successful in terms of conflict mitigation, beyond a certain Project difficulty (i.e. 4+), this is not necessarily the case.

- 7. Discussion: which factor makes EIA ineffective as a conflict mitigation tool?

7.1. The critical issues

Firstly we discuss critical issues which are difficult to be addressed at the EIA stage, therefore it could be the direct cause of the unsuccessful. We used following subtraction to identify the critical issues among the multiple issues of concerns of ease case (see Table 5).

[Issues in area (b) cases] – [Issues in area (a) cases]

We assumed each case at area (b) includes at least one critical issue. Therefore issues in area (b) 4 cases include both “issues solved” and “issues not solved”. On the other hands, issues in area (a) 4 cases include only “issues solved.” Thus, the subtraction clarifies “issues not solved,” and we define this as critical issues in this research.

Table.8 shows the number of cases which particular issues were emerged in both area (b) and area (a). And the subtraction shows Landscape/Visual and Golden Eagle are critical issues, and others are not critical.

Fig.4: Clarification of the specific barriers

Table 9: Assumptions of the relationship for analysis

| Site characteristics (parameters) | Emerged issues |
| --- | --- |
| Natural Parks Act (Ordinance) | Landscape/Visual |
| Wildlife Protection and Hunting Act | Hawk Migration |
| Forest Act (Protection Forest) | Hydrology |
| 10km grid habitat for Golden Eagle | Golden Eagle |
| 10km grid habitat for Mountain Hawk | Mountain Hawk |
| Area of land change | Hydrology |
| Proximity to turbine | Noise/Infrasound |

Table 10: Example of the linkage analysis

| Landscape/ Visual | emerged |  | 1 case | 2 cases |
| --- | --- | --- | --- | --- |
|  | none | 5 cases |  |  |
|  |  | Lv.0 | Lv.1 | Lv.2 |
|  |  | Natural Parks Act (Ordinance) |  |  |

- 7.2. Linkage site characteristics and emerged issues

Next we analyze linkages between the emerged issues and the site characteristics. For this, we assumed 7 assumptions of the linkage shown in Table 9.

Table 10 shows a result of the linkage analysis in case of “Natural Parks Act – Landscape/Visual.” The number in the matrix shows the number of cases that falls into each box, thus “Landscape/Visual” was emerged in 3 of 3 cases which were applicable to land-use regulation by Natural Parks Act (i.e. Lv.1 and Lv.2). On the other hands, the issue was not emerged in 5 of 5 cases which were not applicable to the regulation (i.e. Lv.0).

The same analyses for each assumption were conducted, and the result summarized in Fig. 4. It indicates there are 4 relatively strong causal linkages between the site characteristics and the emerged issues, (1) Natural Parks Act (Ordinance) – landscape/visual (the issue was emerged in 3 of 3cases applicable to), (2) 10km gird habitat for Golden Eagle – Golden Eagle (2 of 3 cases), (3) 10km grid habitat for Mountain Hawk – Mountain Hawk (3 of 7 cases), (4) proximity to turbine (under 500m) – noise/infrasound (3 of 4 cases).

7.3. The specific barriers

- The critical issues and the linkage discussed above, it indicates two specific factors which make EIA ineffective as a conflict mitigation tool, “designated areas regulated by Natural Parks Act” and “the disclosed 10km grid habitat for Golden Eagle.” These should be avoided at earlier stage than the EIA. And other site characteristics were found as not critical barriers in this research.

- 8. Conclusion

This research is to answer how EIA could/could not help conflict mitigation of wind farm project in Japan.

By summing up the result of 8 case studies, it was clarified that the projects with high level of public participation at an EIA stage are more likely to be successful. On the other hands, the projects with high level of project difficulty are much likely to be unsuccessful regardless of the levels of public participation, which indicates the limitation of practice to ease conflicts at an the EIA stage. The following specific barriers against developments were indentified; “land-use regulation by Natural Parks Act” and “the disclosed 10km grid habitat for Golden Eagle.”

- References

1) Ministry of Environment (2011) “Study of potential for the introduction of renewable energy” (in Japanese)

2) Baba, K, Tagashira N (2009) “How to design the social decision making process for introduction of renewable energy technologies – A case of wind power siting –”, Sociotechnica, vol.6, pp.77-92. (in Japanese)

3) Ministry of Environment (2009) “Implementation status of EIA applied by other than ordinance of local government for wind farm projects” (in Japanese)

4) NEDO (2006) “Manual of environmental impact assessment for wind farm projects, 2nd edition” (in Japanese)

5) Cabinet Office (2010) “About policy on how to deal with reform of the regulation and institution” (in Japanese)

6) Harashina, S. (2002) “Environmental impact assessment and consensus building,” ，Journal of The Japan Society of Waste Management Experts, vol.13, No.3, pp.151-160. (in Japanese)

7) Yai, T. (2006) “A theoretical framework of citizen participatory planning process using a concept procedural validity,” Journal of Japan Society of Civil Engineering D, Vol.62, pp.621-637. (in Japanese)

8) Halliday, J. (1993) “Wind energy: an opinion for the UK?” IEE Proceedings A, Vol.140, pp.53-62

9) Gross, C. (2007) “Community perspectives of wind energy in Australia, The application of a justice and community fairness framework to increase social acceptance.” Energy Policy, Vol.35, pp.2727-2736

10) Ministry of Environment (2004) “Result of study for Raptores (Golden Eagle and Mountain Hawk Eagle)” (in Japanese)

11) Ministry of Environment (2011) “Summary report of working group regarding basic concept on environmental impact assessments related to wind power generation facilities” (in Japanese)

12) Baba, K. (2002) “A view on fairness in NIMBY facility siting process: primary considerations in evaluation framework for public participation concerning distributive justice and procedural justice,” City planning review. Special issue, Papers on city planning, Vol.37, pp295-300. (in Japanese)

13) McLaren, L. (2007) “Wind energy planning in England, Wales and Denmark: Factors influencing project success,” Energy Policy, vol.35, pp.2648-2660.