

Socio-Economic Impact Study as a Tool for Non-Technical Risk Management:

Lessons from the Offshore Oil and Gas Sector in the Falkland Islands

IAIA Conference 2013
Introduction

Oil and gas activities take place across the globe in a range of settings from the Arctic to the tropics, from urban areas to remote frontiers. Alongside environment, health and safety issues, oil and gas activities raise important socio-economic questions for host governments, local communities and project proponents.   If not identified and managed in a timely and effective manner, socio-economic issues - such as labour market effects, population influx, increased housing demand, infrastructure and services effects, and socio-cultural change - can result in significant non-technical risk to projects such as local backlash, delays in project approvals, unwanted media attention, impacts on corporate reputation and missed opportunities for delivery of benefits. Management of socio-economic issues should be an essential component to any major project’s overall risk management approach, particularly for projects in remote and/or socially sensitive areas. 
Traditionally, Environmental Impact Assessments (EIA), Socio-economic Impact Assessments (SIA) and, more recently integrated Environment, Social, Health Impact Assessments (ESHIA) have been the typical mechanisms available to address these issues. These processes, however, are often driven by regulatory requirements, have a singular project focus, are done at later stages of the project planning cycle where changes become more challenging to make, and can emphasize voluminous technical outcomes rather than the identification of practical risk management protocols.   These types of studies may not be optimal in terms of identifying key strategic issues and risks in a focused and pragmatic manner, and in terms of having the time horizon available to build the relationships and partnerships that are often required to manage change. 
This paper explores the rationale, process and outcomes of an early-stage, strategic Socio-Economic Impact Study of a proposed offshore oil development in the Falkland Islands carried out in 2011-2012. It discusses the value and importance of strategic-level socio-economic impact studies and reviews emerging trends in socio-economic impact management in the oil and gas sector. It describes the varying levels of socio-economic study available at different stages of projects to assist in non-technical risk management. It starts with a brief review of the practice of socio-economic impact assessment in other parts of the world before discussing the key lessons of the Falkland Island study and its relevance to extractive industry projects around the world, notably in frontier areas. 

Strategic Socio-Economic Assessment in Theory and Practice 

Strategic socio-economic assessment (SSA) can best be defined as a non-regulatory, social-science led assessment of major extractive industry projects or government-led policies, plans and programs. An SSA is meant to be a highly-focused process and is not intended to replace regulatory-driven EIA/SIA. SSAs provide value when applied to major projects likely to have a significant effect on local communities, society and natural resources, particularly where there is known political, socio-economic or cultural risk or the extractive industry in the location in question is unknown or in its infancy.  SSAs focus on social and economic issues but also consider wider environmental, political, cultural and governance issues.
While the use of SSA does not appear to be widespread, some oil and gas companies have sought to do strategic investigations at an early stage of project planning, though only very few of these studies have been made public. The focus of these studies, alongside environmental issues has been on local, regional and national socio-economic development and related social risk. Two relevant examples include the Faroe Island Impact Study carried out in 2000-2001 on behalf of BP-Amoco and a High Level Assessment of Shell’s West to East Pipeline (W2E) project in China conducted in 2001-2003. The objective of these studies was to deal with socio-economic issues and risks in a more comprehensive and strategic manner, with a view to informing project design. The Faroe Island Impact Study was a voluntary initiative by BP examining the the likely socio-economic and cultural impacts on the Faroe Islands arising from the development of offshore hydrocarbon resources. The study surveyed the socio-economic, political and environmental context within which a future oil industry might operate. It was initiated in advance of drilling activities and concluded with a public report aimed to stimulate local debate on the future of the Faroe Islands, with or without oil.
 

Similarly, Shell sponsored a High Level Assessment of the W2E pipeline in China. UNDP, which was a partner in the project, initiated a parallel SIA of the project. The objective of both studies was to provide assurance that major socio-economic and environmental issues along the pipeline corridor were identified and necessary high level mitigation measures and development opportunities associated with the project were addressed.
 In 2001-2003, Agip-KCO sponsored a strategic impact assessment of the Kashagan North Caspian Oil Development Project. In the event, this study was not made publicly available and focused primarily on environmental issues. More recently, Shell carried out a strategic assessment of petroleum activities in the Arctic, though the study was high level and not primarily focused on socio-economic issues.
  Shell has also done internally-driven, voluntary integrated assessments – balancing social, environmental and health considerations – of proposed Canadian oil and gas developments (heavy oil and shale gas programs) in Alberta and British Columbia.  
Overall, the practice of doing SSAs seems to be quite limited to date. Instead the trend has been to address social and related economic issues as part of an SIA and, more recently the ESHIA process. Some ESHIA’s address socio-economic questions in an integrated and strategic manner.
 However, ESHIA, like stand-alone SIA, focuses impact assessment at the project level and typically does not address socio-economic issues in a sufficiently detailed, strategic or integrated manner nor recognize that the management of many social issues require a partnered approach that goes beyond any one proponent. Scrutiny of recent SIAs of oil and gas and mining projects in places as diverse as Greenland and Mauritania confirm this conclusion.

Alongside company-led initiatives, government-sponsored Strategic Environmental Assessments (SEA) has become more prevalent. SEA, for example, has been carried out in advance of oil and gas licensing off North-East Canada as well as in Greenland.
 In Norway, the government has followed a similar approach prior to the opening of the Barents Sea to exploration activities and commissioned detailed environmental and social baseline studies.
 Likewise, the UK government has been preparing detailed SEAs of all UK offshore areas available for energy development.
 By and large, however, these studies are regulatory-driven processes focusing on baseline environmental and social conditions and public consultation related to the opening of new areas; they are not designed to address socio-economic questions in a strategic, issue-based and integrated manner. In the US, for example, the Minerals Management Service (MMS) has commissioned a number of basin-wide socio-economic monitoring studies. However, these studies are typically retrospective. Socio-economic issues in other words, are only addressed as part of the block-specific licensing process.
While the need to go beyond project-level ESIA to address the increasingly important socio-economic dimension of extractive industry projects is widely recognized, in practice there is no consensus on the precise scope and application of the respective techniques. Review of the 2012 Falkland Islands Socio-economic Impact Study sponsored by Rockhopper Exploration is therefore potentially instructive.
The Falkland Islands Case Study 
History and Background

The Falkland Islands are a geographically remote and sparsely populated archipelago and British Overseas Territory located in the South Atlantic Ocean about 650 km off the South American coast.  They have a complex political, economic and cultural history, which includes the well-known tensions with Argentina over sovereignty.  
The prospect of hydrocarbon resources under the seabed surrounding the Falkland Islands has been muted for some time. Geological surveys indicate a vast potential for oil under the waters off the Falkland Islands.
 Following an inconclusive exploration drilling campaign in the late 1990s, oil exploration recommenced in 2005 and culminated with an exploration drilling campaign that resulted in a significant oil discovery by Rockhopper Exploration in 2010 in the Sea Lion prospect. The field lies in 450 m water depth in the North Falkland Basin, some 220 km north of the islands. 
The Sea Lion discovery, the first commercial oil discovery in Falkland Island waters, is estimated at about 321 million barrels of oil. Development of the Sea Lion field, via Rockhopper’s farm-in partner Premier Oil, is currently in the planning stages, with first oil expected in 2017.  Meanwhile further exploration in the North and South Falkland Basins is planned, with additional exploration drilling in the North Falkland Basin slated for 2014.
The implications of an emerging offshore oil industry in such a geographically remote and sparsely populated location are perhaps unparalleled anywhere in the world.  The expected revenues and taxes that could stem from oil production could single-handedly transform the Falkland Islands economy; early estimates indicate that the revenues from the Sea Lion development alone could more than double the current GDP of the Falkland Islands, and that revenues to the Falkland Islands Government (FIG) could, depending on the prevailing oil price be in the range of at least £195 million annually. Although the islands’ economy is already in surplus, the main source of income, fisheries, is variable and the other sectors, agriculture and tourism cannot sustain the economy and current standard of living on their own. The Sea Lion oil development project therefore has the potential to provide long-term economic sustainability to the Falkland Islands. 

Notwithstanding the substantial economic benefits that oil development promises, the Falkland Islands and the oil industry face a number of challenges in developing these resources. These include limited air links, logistical hurdles with the movement of people and equipment, a small local labour pool, strict immigration policies to control population growth, limited accommodation, an aging port and capacity constraints with infrastructure and utilities. While the oil sector did not face major constraints during exploration, and significant infrastructure improvements have been made by FIG in recent years, there are concerns that development will put strains on existing infrastructure, notably roads, aviation, port services, communications, and social and environmental services.
In addition, oil development raises important governance issues. Given the small population base and lack of experience with oil development, FIG will need to ensure there is sufficient institutional capacity in place to plan, manage and regulate development and the potential for rapid economic growth this entails. There are challenges regarding the Falkland Islands’ capacity to absorb the logistical, infrastructure and human capital requirements of an offshore oil industry, including issues associated with rotating, transient expatriate workers or a growing population to support the indirect and induced growth that may accompany oil development. Concerns also exist about the longer-term economic, social, and cultural impacts of oil development.  These are issues that face larger economies as well. Given the scale and remoteness of the Islands, the need plan ahead for development, production and eventual decommissioning is particularly important in the case of the Falkland Islands. 
Recognition of these issues was one of the main reasons why the project proponent, Rockhopper Exploration, in consultation with FIG, commissioned Plexus Energy of the United Kingdon to study the key socio-economic and cultural issues associated with the Sea Lion development. The Study (Socio-economic Impact Study of the Sea Lion Oil Development Project), which was a voluntary initiative on the part of Rockhopper, commenced in July 2011 and culminated with a public presentation in the Falkland Islands of the Study results in October 2012.
Socio-Economic Impact Study Overview

The Study commenced with a scoping phase from August - October 2011. The main phase of the Study took place from January - August 2012. The objective was to identify major socio-economic issues, risks and opportunities at the strategic level – from the proponent’s perspective – and to provide policy and planning options for mitigating negative impacts and enhancing project benefits. 
Essential elements of the study approach were its strategic, issues-based and participatory nature. While competent government and regulatory structures related to oil and gas are emerging, given the infancy of the oil and gas industry in the Falkland Islands there is an understandable shortage of information at the community level about the nature of the industry and oil and gas development, how social and economic issues manifest themselves over the long term, and the tools and policies typically used by the industry to manage risks and optimize opportunities and benefits.  Via the scoping phase, a wide spectrum of key issues was identified through a comprehensive consultation program with government officials, the business community and local residents.  What emerged was a desire for more information and open discussion about the implications of oil development for the Falkland Islands. Twelve key issues crystallized and became the focus of the Study.  These issues were:
	· Economic Development

· Governance

· Local Content/Non-Oil Industries

· Immigration/In-migration
· Accommodation

· Infrastructure and Logistics
	· Port
· Inflation

· Culture and Lifestyle

· Social Equity and Income Distribution

· Environmental Management and Oil Spill Preparedness

· Awareness


For each issue area, baseline primary and secondary information was collected. This data was then verified and augmented through extensive key informant interviews with government officials, service providers, business leaders, non-governmental organizations and the general public, both in the capital Stanley and in rural communities on East and West Falkland.  The study also featured research into comparator locations to identify emerging socio-economic trends and lessons learned from other smaller island geographies with an offshore oil and gas industry.  The comparators included Newfoundland and Nova Scotia, North Norway, the Orkneys and the Shetland Islands. Further, a scenario analysis was undertaken to examine how key socio-economic indicators could be affected if development proceeded and included scenarios beyond the currently conceived Sea Lion.  On-going discussions were held with Rockhopper to discuss implications for the project and potential mitigation and benefit enhancement measures. The Study resulted in a Socio-economic Management Plan with some 78 recommendations to Rockhopper.  The Study results were presented to FIG and the general public in October 2012; copies of the study are available on request from Rockhopper.

Ultimately, the Study did not identify any unexpected issues. One key lessons of the Study was the role the study process itself played in facilitating discussion in the Falkland Islands about the implications of oil.  By Rockhopper initiating this study, it created a framework within which focused dialogue could be undertaken - particularly with and within FIG - around material issues that could, absent timely government action, pose serious risks for the project (e.g. upgrading and expansion of port facilities, investment in accommodation capacity and amending immigration policy) or have negative implications for the Falkland Islands more generally.. The Study helped to clarify which issues require government action (e.g. response to oil-related economic growth, revenue management, immigration, land-use planning, infrastructure), which ones fall within the purview of the project proponent (e.g. HSE management, project hiring strategy) and which ones call for joint government-industry action (e.g. capacity building, training).
One of the main conclusions is that many of the socio-economic issues that may emerge as a result of oil development are dynamic, affected by many factors and are often beyond the sole control of the project proponent. The Study, moreover, allowed the proponent to demonstrate leadership, obtain knowledge about local risks and opportunities, frame discussion about challenging issues and demonstrate that industry alone cannot independently control social and economic forces. In this sense, the process of the Study was as or more important than its technical outcomes.  The Study, in fact, became a tool for building awareness of the issues associated with a new industry, framing dialogue around responsibilities and management and building local partnerships. It also stimulated FIG to commission its own socio-economic study of the wider implications of oil development in the event of additional oil and gas developments.  This study was still under way at the time of writing. 
Lessons Learned: Types of Socio-Economic Studies to Manage Non-Technical Risk 
A key observation from the Falkland Island Study, and experience from other projects, is that there are different socio-economic assessment types that are appropriate for different project stages, different kinds of sponsors (e.g. small independents, multi-nationals or government), types of projects and socio-economic, cultural and geographical complexities. To be effective, studies need to be fit for purpose and tailored to the project needs. These study types include:

· Social risk profiles: These are early concept stage strategic desk top profiles often involving no consultation. They are issues-focused, rapid, qualitative and non-regulatory in nature. 
· Strategic socio-economic Issues Studies: These are concept stage, issues-focused, rapid, non-regulatory studies that are public and participatory in nature and focused on the project and related societal issues in the context of other developments.
· Socio-economic Issues Analyses: These are carried out during front-end engineering and design. They are non-regulatory and allow for more detailed assessment of potentially higher-profile impacts given the greater availability of project details at this stage and can involve quantitative methods (e.g., scenario modelling, economic modelling, labour supply-demand analysis).
· Socio-economic Impact Assessment:  These are typically regulatory-driven and carried out at the project approval stage. They are usually integrated into the EIA and follow prescribed national processes and report structures. 
The key when choosing a study type, or hybrid of the above, is to be innovative depending on the project schedule and circumstances, and to design a study that is fit-for-purpose and suited to the risk profile and nature of the project.  Waiting until the formal approval stage may result in missed opportunities and delays in terms of the risk identification and building a management process.

Conclusions
Experience from the Falkland Islands and internationally demonstrates that understanding and addressing socio-economic issues early is key to establishing positive relations with local stakeholders, enhancing corporate reputation and building the social license to operate.  Independent, early, non-regulatory socio-economic impact studies and related assessment types can provide early identification of socio-economic issues and risks.  They can give early warning of potentially significant issues that could materially affect the long-term feasibility or value of the investment. They also help in identifying when issues are beyond the sole control of a project, how and by whom particular issues should be addressed and where strategic partnerships may be required.  Such studies can be particularly valuable in remote or sensitive frontier areas including small islands with little or no prior extractive industry experience. Creativity, flexibility and focus is required by the practitioner to design and implement studies to support each project’s unique context and needs. In many cases, the measure of success is the relationships that grow out of the study process. Indeed, the actual study process can often be more beneficial than the technical output itself.
The Falkland Islands: Quick Facts


A self-governing British independent overseas territory with a population of about 3,200, mostly of British heritage.


Located in in the South Atlantic Ocean, about 650 km from South America.


Comprised of 340 islands, with the only town – Stanley – located on East Falkland.


Key economic drivers are fishing, agriculture and tourism.  


Self-sufficient in all areas other than defence.


The regulation of petroleum exploration and exploitation is the responsibility of the department for mineral resources of the Falkland Islands government. 








� Study on the Impact of the Development of Hydrocarbon Resources in the Faroe Islands, Menas Associates, 2001. The study is available at � HYPERLINK "http://www.foib.fo" �www.foib.fo�


� UNDP-China Country Office, Social Impact Assessment Survey of the West to East Gas Pipeline Project, July 2002.


� Shell, Shell in the Arctic, available at www.shell.com


� BP’s Tangguh LNG project is a useful example. The summary ESIA is available at � HYPERLINK "http://www.bp.com/sectiongenericarticle.do?categoryId=9004750&contentId=7008790" �http://www.bp.com/sectiongenericarticle.do?categoryId=9004750&contentId=7008790�.


� See Netherlands EIA Commission, Advisory Review of the Environmental Impact Statement and the Social Impact Study of the Chinguetti Offshore Oil Development Project – Mauritania, 2007. Also see Danish Centre for Environment and Energy, The Davis Strait: A preliminary strategic environmental impact assessment of hydrocarbon activities in the eastern Davis Strait, Report No 15, 2012; and the Non Technical Summary of a SIA of the Sigguk Licence Area carried out for Cairn Energy in 2010. The summary is available at: http://www.nanoq.gl


� See Bureau of Minerals and Petroleum, Greenland, Guidelines for Social Impact Assessment, November 2009.


� See Royal Norwegian Ministry of the Environment, Meld. St. 10 (2010-2011) – Updating of the Integrated Management Plan for the Marine Environment of the Barents Sea and the Sea Areas off the Lofoten Islands.


� See � HYPERLINK "http://www.offshore-sea.org.uk/site/index.php" �http://www.offshore-sea.org.uk/site/index.php�


� Falklands Oil Exploration. British Geological Survey. 2009.  � HYPERLINK "http://www.bgs.ac.uk/research/highlights/2009/falklands_oil_exploration.html" �http://www.bgs.ac.uk/research/highlights/2009/falklands_oil_exploration.html�





1

